### Test Plan for Amazon.com
#### 1. Introduction
This test plan provides a comprehensive approach for testing key features of an e-commerce platform modeled after Amazon.com. The primary objective is to verify the functionality, performance, and usability of the User Management, Product Catalog, and Shopping Cart features. The testing aims to ensure that these core components deliver a seamless, reliable, and user-friendly experience before deployment.
#### 2. Objectives
The testing process has the following key objectives:
- Validate Functionalities: Ensure all features within the defined scope work as per specifications.
- Identify Defects: Detect and document any bugs or issues for resolution prior to deployment.
- Quality Assurance: Confirm the application meets the required standards for usability, reliability, performance, and cross-platform compatibility.
- Comprehensive Test Coverage: Ensure that all aspects of the in-scope features are tested thoroughly to prevent major issues during live deployment.
#### 3. Scope
##### 3.1 In-Scope Features:
The following features are included in the testing process:
1. User Management
  1. User Registration, Login, Logout
  2. Profile Management (update personal information, password, etc.)
2. Product Catalog
  1. Product Listing (viewing products in categories, pagination)
  2. Search and Filter (keyword-based search, product filtering based on attributes)
3. Shopping Cart
  1. Adding/removing products from the cart
  2. Updating product quantities in the cart
##### 3.2 Out-of-Scope Features:
Certain features will not be part of this testing phase, including:
- Checkout Process
- Order Management
- Payment Processing
- Additional Features (e.g., Wishlist, Product Reviews, Admin Panel)
#### 4. Test Items
The test plan will cover the following core items:
- User Registration and Login: Verify proper user sign-up, login, logout, and error handling for invalid credentials.
- Profile Management: Ensure users can update personal data (address, phone number) and change passwords.
- Product Catalog: Test product listings, ensure correct search results, filter accuracy, and sorting mechanisms.
- Product Details: Validate the product description, pricing, image display, and relevant product information on the product details page.
- Shopping Cart: Test adding/removing items, updating quantities, and ensuring the correct display of total prices.
#### 5. Test Strategy
##### 5.1 Testing Types:
1. Functional Testing: Each feature will be tested for its expected behavior as per the requirements.
2. Usability Testing: Assess the interface for user experience, focusing on ease of navigation and clarity of information.
3. Compatibility Testing: Test across major browsers (Chrome, Firefox, Safari, Edge) and devices (desktop, tablet, mobile).
4. Regression Testing: Ensure that the introduction of new features or fixes does not impact existing functionality.
##### 5.2 Test Levels:
- Unit Testing: Developers will handle unit testing to validate the functionality of individual components.
- Integration Testing: Focuses on ensuring the modules (User Management, Product Catalog, Shopping Cart) work well when integrated.
- System Testing: Test the complete system as a whole, including end-to-end workflows.
- User Acceptance Testing (UAT): Although optional, UAT may be conducted to gather feedback from a limited group of end-users.
#### 6. Pass/Fail Criteria
- Pass: All critical and major test cases must pass with no unresolved defects.
- Fail: Any critical or major defect that prevents a key feature from functioning correctly will result in a failure.
- Retest: Minor issues that do not impact core functionality may be logged for later retesting after fixes are applied.
#### 7. Test Deliverables
The testing team will deliver the following documentation and reports:
- Test Plan Document: Outlining the testing strategy, objectives, and scope.
- Test Cases: Detailed test cases for each functionality.
- Test Execution Report: A report summarizing the test results.
- Bug Reports: Documented defects identified during testing.
- Test Summary Report: A final report summarizing the testing process and its outcomes.
#### 8. Testing Schedule
Phase	Start Date	End Date
Test Planning	18/10/2024	19/10/2024
Test Case Development	19/10/2024	21/10/2024
Test Environment Setup	21/10/2024	22/10/2024
Test Execution	23/10/2024	23/10/2024
Test Closure	23/10/2024	23/10/2024

#### 9. Resources and Responsibilities
- Test Lead/Manager: Responsible for overseeing the testing process, ensuring adherence to the test plan, and managing the test team.
- Testers: Execute test cases, report bugs, and validate fixes.
- Developers: Assist with debugging and resolving defects, and help testers reproduce issues if necessary.
- Tools:
  - Bug Tracking: JIRA/Excel for logging and tracking defects.
  - Test Management: Excel for managing and executing test cases.
#### 10. Risks and Mitigation
- Incomplete Requirements: Risk of incomplete or unclear requirements can lead to testing delays. Mitigation includes thorough analysis and clarifications before testing.
- Time Constraints: There is a possibility of insufficient time for testing. Prioritization of critical test cases and proper resource allocation will mitigate this risk.
- Environment Issues: Testing may be hindered by environment setup issues. A dedicated phase to set up and validate the test environment will reduce this risk.
#### 11. Conclusion
This test plan provides a well-structured approach to ensure the core functionalities of the e-commerce platform modeled after Amazon.com are rigorously tested. The focus on functional, usability testing will help deliver a robust platform ready for user interaction. By addressing key risks, adhering to timelines, and ensuring comprehensive test coverage, the testing process aims to achieve high-quality outcomes before the final deployment.